[Cat app]

Test Strategy

Revision History

| Date | Version | Author | Description |
| --- | --- | --- | --- |
| 27/05/2025 | 1.0 | QA engineer Hanna Alymova | Initial draft of the testing strategy. |

Table of Contents

1. Scope	3

2. Test Approach	4

3. Test Environment	5

4. Testing Tools	6

5. Release Control	7

6. Risk Analysis	8

7. Review and Approvals	9

# Scope

It defines parameters like

- Who will review the document?

- Who will approve this document?

- Testing activities carried out with timelines

The document will be reviewed by the following stakeholders:

QA Team Lead – for quality and coverage of testing approach

Senior Developer – for technical feasibility and dependencies

Business Owner – for alignment with business expectations


The document will be approved by:

Project Manager, Business Owner


The overall testing process will last 8 weeks, distributed as follows:

Functional Testing 2 weeks Manual testing of core app functionality

Non-Functional Testing 2 weeks Includes performance, usability, and security tests

Automation and Smoke Testing 2 weeks Basic automated checks and daily smoke tests

Defect Correction & Retesting 2 weeks Bug fixing, regression, and verification

# Test Approach

It defines

- Process of testing

- Testing levels

- Roles and responsibilities of each team member

- Types of Testing ( Load testing, Security testing, Performance testing etc.)

- Testing approach & automation tool if applicable

- Adding new defects, re-testing, Defect triage, Regression Testing and test sign off

Testing will follow an Agile-based iterative approach, with test planning, execution, and feedback integrated into each sprint. Test cases will be created based on user stories, acceptance criteria, and design documentation.

Testing Levels: 

Unit Testing – conducted by developers before code merges;

Integration Testing – verifying interaction between modules (e.g. photo upload and comments);

System Testing – end-to-end functional testing;

User Acceptance Testing (UAT) – validation by product owner/business user;

Regression Testing – verifying unchanged functionality after updates.

Roles and Responsibilities:

QA Team Lead Oversees test planning, ensures test coverage and progress;

QA Engineers Write test cases, execute tests, log and verify defects;

Developers Perform unit testing, assist in defect resolution;

Business Owner Provide UAT feedback and approve final product.

Types of Testing

Functional Testing – validate photo upload, friend addition, likes, comments;

Usability Testing – ensure UI is intuitive and user-friendly;

Security Testing – verify restricted upload rules (no people, dogs, objects);

Load & Performance Testing – ensure app stability under high usage;

Compatibility Testing – across different devices and screen sizes.

Test Automation

Automatic smoke tests will be written.

Regression tests will be partially automated for frequently used processes (e.g. upload, like, comment).

# Test Environment

- Define number of requirement and setup required for each environment

- Define backup of test data and restore strategy

Development (DEV) For developers’ unit testing;
QA Environment For functional, non-functional and regression testing;
UAT and pre-release testing.

Web and mobile app frontend (Android/iOS)
Backup on the server and separate cloud storage.

# Testing Tools

- Automation and Test management tools needed for test execution

- Figure out number of open-source as well as commercial tools required, and determine how many users are supported on it and plan accordingly

TestRail Manual and automation test case management, Jira Defect tracking, Slack/Teams Communication, Confluence.

# Release Control

- Release management plan with appropriate version history that will make sure test execution for all modification in that release

| Version | Data | Description | Tested? | Author |
| --- | --- | --- | --- | --- |
| 1.0 | 01.06.2025 | Initial release | Yes | QA Lead |
| 1.1 | 18.06.2025 | The function of likes was added. | Yes | QA Team |
| 1.2 | 26.06.2025 | The bug of adding a comment was fixed. | Planned | QA Team |
| 1.3 | 05.07.2025 | The function of voice messages was added. | Planned | QA Team |

# Risk Analysis

- List all risks that you can estimate

- Give a clear plan to mitigate the risks also a contingency plan

Lack of testing resources - distribute testing among the team.

Development delay - hold a meeting regarding difficulties and adjust the schedule.
Poor unit test coverage - planning to improve coverage by developers.
Excessive load - perform load testing.

# Review and Approvals

- All these activities are reviewed and sign off by the business team, project management, development team, etc.

- Summary of review changes should be traced at the beginning of the document along with approved date, name, and comment